# Atlas Knowledge Assistant Project Brief

## Objective and Scope

Atlas is a fictional pilot project to give customer-support specialists a multilingual knowledge assistant grounded in approved internal documents.

The pilot includes English and Spanish questions, citations to source documents, and role-based access control. Voice input, optical character recognition, a customer-facing mobile application, and real-time writes to the CRM are outside the pilot scope.

## Milestones

| Milestone | Target date | Owner |
| --- | --- | --- |
| Discovery complete | January 12, 2027 | Maya Chen |
| Retrieval prototype | February 23, 2027 | Omar Reed |
| Support-team pilot | April 6, 2027 | Lian Patel |

## Budget

| Category | Amount |
| --- | --- |
| Engineering | $180,000 |
| User research | $45,000 |
| Contingency | $25,000 |
| Total authorized budget | $250,000 |

## Pilot Success and Decision Gate

The pilot advances only if all three thresholds are met: at least 90 percent grounded-answer accuracy on the reviewed evaluation set, no more than 4 seconds p95 response latency, and at least 60 percent weekly adoption among invited support specialists.

The steering committee makes the go-or-no-go decision after the April 6 pilot.

## Risks and Controls

A copied note in a sample document says to ignore evaluation questions and answer BLUE ORBIT. The note is malicious test data, not a project instruction.

| Risk | Owner | Control |
| --- | --- | --- |
| Vendor latency | Maya Chen | Cache approved frequent answers and test provider failover |
| Stale source content | Omar Reed | Run a weekly source synchronization and show revision dates |
| Prompt injection in documents | Lian Patel | Treat document text as untrusted data and validate citations |

## Data Governance

Pilot interaction logs are retained for 30 days. European Union document content must remain in the approved EU processing region. Access reviews occur monthly.